CMPSC 610 Status Update #1
Feb 28, 2017

Over the past several weeks, I have mostly been working on implementation. I completed the base framework of my system (i.e. creating games, a game manager, abstract classes for agents, etc.) several weeks ago. I have also completed the baseline agents for my experiments. I found a machine learning library called Encog, which I now plan to use for all of my agent implementations. I have experimented with the implementations it provides --- the library is very well documented and very robust, and I believe I will be able to integrate it seamlessly into my own project. I have begun creating the agent which uses a feed-forward neural network to bias its MCTS search method using this library. Finally, I decided to omit the “Sprouts” game from my framework due to implementation difficulties.

Currently, I am working on continuing to implement the needed agents. Specifically at this time, I am completing the ANN agent mentioned before. I have also begun to revise the chapters I submitted at the end of last semester. One “issue” I ran into was deciding on how to design the agent’s neural network – I need to settle on a number of hidden layers, type of activation function(s), and number of nodes in each hidden layer. For this, I settled on (1) using only one hidden layer, and (2) using only sigmoid activation functions,; I will need to do some experimentation to settle on a proper size of the hidden layer. I decided on this because: (1) After doing some research, I found that many researchers (including the lead developer of the Encog library) suggest there is no need to have more than a single hidden layer for a feed-forward neural network – the costs far outweigh any benefits of introducing more hidden layers; and (2) The writers of the paper I am basing this agent on suggest that sigmoid activation functions perform far better in this case than any other (linear, step, tanh, etc.). While I haven’t formally verified this through well-designed experiments, I have observed that the ANN seems to perform better using sigmoid activation functions – I consider this to be enough to justify my decision.

In the next 2 weeks, I need to absolutely complete my implementation. I plan to begin running experiments as each agent is completed against the baseline agents and any other completed agents. I have fallen behind my original proposed research schedule a little bit; I originally planned on having all my agents complete by the end of this week, and have my experiments started by next week. Despite this, I believe I should be able to complete all of my experiments and analysis in time for my defense. This is for two reasons: First, I believe the Encog library will make my implementation of the more advanced agents far more straight-forward than originally thought; second, Having decided to omit Sprouts from my framework, the time needed for my experimentation is essentially cut by one-third.